ACTION TRACKER April 21 meeting with Andrea + Garrett — refreshed Apr 28 9 actions tracked · 4 commitments from Andrea · Status as of Apr 28

ACTIONS WE OWN · Velocity GTM deliverables

| # | ACTION | OWNER | DUE | STATUS |
| --- | --- | --- | --- | --- |
| 1 | Priority swap in all artifacts Clean swap: old P2 (7 displacement/greenfield targets) becomes new P1 — active focus. Old P1 (BELFOR, Evive, Threshold) becomes new P2 — existing footprint to protect and expand. | Michael | Fri Apr 24 | ✅ DONE · Dashboard v5 |
| 2 | P1 engagement readiness — research then build Phase 1 research complete. Phase 2 (V2 ranking + 7 readiness packages) published to Control Book Apr 28 with 4-dimensional scoring. Page 9 of Action Plan v3 ready to capture 4/29 input on greenfield-weighted scoring. | Michael | May 5 | ✅ DONE · Apr 28 |
| 3 | Reactivation strategy — dormant and lost accounts Look at the SB customer base to identify dormant and lost accounts where we can reach back out. Goal is to build a structured reactivation playbook: which accounts are candidates, what changed since they left (new features, pricing, leadership), and what messaging brings them back. USA Insulation is the catalyst; the opportunity is broader. | Michael | May 6 | ⏳ PENDING |
| 4 | PitchBook data request spreadsheet All 11 franchisors × 37 data points organized by priority (P1 must-have / P2 should-have / P3 nice-to-have). Sent to Andrea Apr 28 for Accel-KKR deal team handoff. | Michael | Before 4/29 | ✅ DONE |
| 5 | Track 3 formalization Formalize the 20+ location single-brand franchisor tier (Glass Guru, A-1 Concrete, A All Animal Control). Lighter-touch motion for franchisors already in SB footprint organically. | Michael | May 6 | ⏳ PENDING |
| 6 | Financing impact on franchisee revenue and profit Franchisor financing (e.g., GreenSky) is a profit lever to bake into every narrative. Quantify: (1) avg additional revenue per job when financing is offered, (2) % of franchisee business financed today, (3) how SB+GPSI improve both. Need internal GPSI contacts (finance, product, customer success). Standing talk track, not one-time. | Michael + GPSI (TBD) | Owner TBD | ⏳ PENDING · Finding owner |
| 7 | Government + Public sector investigation Investigate fleet vehicle opportunities for GPSI + ServiceBridge in public and federal sectors. Scope work: understand GPSI's current gov footprint, research market opportunity, identify where SB+GPSI combined value lands. Build framing doc before any external outreach. | Michael | May 6 | ⏳ PENDING |
| 8 | CRM v18 update Align Prioritization tab + Track 1 Franchisors tab in ServiceBridge Master CRM to reflect priority swap. V2 ranking now reflected throughout. | Michael | Before 4/29 | ✅ DONE |
| 9 | ServiceTitan pricing structure investigation Jack (Blanton's technician) believes ServiceTitan may have moved to à la carte feature pricing. Verify: real structural change, or perception of existing Starter/Essentials/Works + Pro add-on model? Affects displacement narrative and Blanton's sizing. | Michael | Before 4/29 | 🟡 IN PROGRESS |
| 10 | V2 Franchisor Ranking — published Greenfield-weighted scoring locked: Neighborly #1 (76.5, PE-gated), Authority #2 (68.5, displacement-ready), Empower #3 (66.2, greenfield-led), ResiBrands #4 (60.2), Five Star #5 (59.2), PSB #6 (59.0), HomeFront #7 (44.0). Published to Control Book Apr 28. | Michael | Apr 28 | ✅ DONE |
| 11 | 7 Readiness Execution packages built One package per P1 franchisor with V2 scoring, character labels, methodology footer, and 'How we scored this' audit sections. Live on Control Book. | Michael | Apr 28 | ✅ DONE |
| 12 | Insight Engine Excel v5 — Franchisor GPO + CB Map tab Added Tier→Character column and Score column. V2 scoring reflected throughout. P1 totals: 42,457 techs, $1.27M Y1 ARR at 10% penetration ($300/tech). | Michael | Apr 28 | ✅ DONE |
| 13 | Weekly Action Plan v3 — page 9 added Capture template for 4/29 team meeting topics → new actions. Each row resolves to scheduled, parked with reason, or closed within 24 hours of the meeting. | Michael | Apr 28 | ✅ DONE |

ACTIONS ANDREA OWNS · Inputs to our work

| # | COMMITMENT | OWNER | DUE | STATUS |
| --- | --- | --- | --- | --- |
| A1 | Jake Brown + Jason Perez — introduction Andrea to introduce Michael to Jake Brown and Jason Perez. Once intro is made, Michael takes lead on setting up the meeting. Goal: deep SB client knowledge (won, lost, never-won) as critical input for Track 2 prioritization and historical SB context. | Andrea (intro) | TBD | ⏳ Intro pending |
| A2 | Internal systems access + intros Andrea raised this in 4/28 email asking for Mike's input on access strategy. Mike proposed Slack channel as anchor (response sent 4/28). Awaiting Andrea's direction on intros, cadence, and additional team members. | Andrea | Week of 4/28 | 🟡 IN PROGRESS |
| A3 | Accel-KKR PitchBook engagement Andrea engaging Accel-KKR contacts for direct PitchBook access. Mike sent structured 11-tab data request spreadsheet Apr 28 as the asset for A-KKR deal team to fill (white cells = gaps). Awaiting Andrea's handoff. | Andrea | End of April | 🟡 IN PROGRESS |
| A4 | ICP definition for ServiceBridge Andrea to share the ideal customer profile directly or connect Michael to the right person who owns it. Michael then maps Track 1 / 2 / 3 against the ICP. Review at 4/29 meeting. | Andrea (deliver or connect) | Next week | ⏳ Pending |

APRIL 29 MEETING AGENDA · What to review with Andrea + Garrett

Next review checkpoint — topics to walk through together.

| TOPIC | WHAT TO COVER |
| --- | --- |
| 1. P1 readiness review | V2 ranking is published and live on Control Book — Neighborly #1, Authority #2, Empower #3. Walk through the methodology and the greenfield-weighted scoring (20% Greenfield / 15% Network / 15% PE / 15% DM access / 15% Urgency / 10% Displacement / 10% C/B mix). Confirm or adjust before sequencing outreach. |
| 2. Reactivation strategy | Progress on dormant and lost accounts review. Candidate list, messaging approach, proposed reach-back playbook. Full scope by ~May 6. |
| 3. Internal access strategy | Mike proposed Slack channel as anchor. Confirm or adjust. Discuss intros (Angie, Jake Brown, Jason Perez), cadence (weekly), and how Mike should show up internally. |
| 4. ICP mapping | Andrea walks through ServiceBridge ICP. Mike maps Track 1 / 2 / 3 franchisors against it and reports back. |
| 5. Financing impact — revenue & profit lever | Identify right internal GPSI contacts (finance, product, customer success). Target metrics: avg revenue uplift per financed job, % of franchisee business financed, how SB/GPSI help improve both. |
| 6. PitchBook status | Spreadsheet sent to Andrea Apr 28 for Accel-KKR deal team handoff. Confirm next steps and timing on A-KKR response. |
| 7. ServiceTitan pricing investigation | WIP — Jack's à la carte pricing claim still under verification. Affects displacement narrative and Blanton's sizing model. |
| 8. May 6 deliverables — preview | Two workstreams landing May 6: Reactivation playbook (dormant + lost accounts) and Track 3 formalization (20+ location single-brand franchisors). No action needed at 4/29 beyond awareness. |
| 9. Open items + next cadence | Capture new actions on Page 9 of Action Plan v3. Confirm next meeting cadence (weekly Wed?). |

STATUS SUMMARY Done: 6 of 13 actions complete — Priority swap (Dashboard v5), P1 engagement readiness (V2 ranking + 7 packages), PitchBook spreadsheet, CRM v18, Insight Engine Excel v5, Action Plan v3 page 9. In Progress: 1 — ServiceTitan pricing investigation. Pending (our side): 4 — Reactivation strategy (May 6), Track 3 formalization (May 6), Financing impact research (collaborative — finding owner), Government desk research (May 6). Pending (Andrea): 4 commitments — Jake + Jason intro, internal systems access (Slack proposed), Accel-KKR PitchBook engagement (spreadsheet sent), ICP definition. Focus areas going into 4/29: P1 readiness shifts from "in flight" to "validate the ranking" — V2 is published, the 4/29 conversation is now about confirming methodology. PitchBook spreadsheet is the unlock for the PE narrative letters in Phase 2. Andrea’s 3 asks (PitchBook, SOW page 9, internal access) all responded to Apr 28.