Velocity GTM Co  ·  Action Tracker  ·  May 13 meeting    ·    Internal working document  ·  Updated May 12, 2026

Action Tracker  ·  May 13 Meeting

Whale hunt focus meeting with Andrea + Garrett  ·  4 asks active  ·  Status as of May 12 evening

CONTEXT · Why we're meeting today

The whale hunt is mid-flight.  Charles activated two PE-side warm paths May 5 — Eric Roth (MidOcean / Empower) and Lexington Halbert → Joseph Trahan (Princeton / Five Star). Both Day 7 as of May 12, no response. ResiBrands PE path identified May 12: Jonathan Patton (Managing Partner, Trivium Global) — Charles to send LinkedIn outreach this week (gated on my conversation with Charles). I sent Andrea LinkedIn-profile alignment note May 11 — Day 1, pending. Today's meeting is about closing the loop on last week's three asks and aligning on four new asks I need to drive forward this week.

Whale economics  (per franchisor):  1,000-tech deployment ≈ $300K Y1 ARR  ·  3 whales combined ≈ $900K  ·  Trident path = President + CFO + Business Development

May 19 convergence:  Day-14 nudge trigger for Eric Roth + Lexington/Trahan + Andrea profile note. Aligning framing this week.

| THE FOUR ASKS FOR THIS WEEK · Live commitments needed today |  |  |  |  |
| --- | --- | --- | --- | --- |
| # | ACTION | OWNER | DUE | STATUS |
| 1 | PE meeting engagement setup with the three whales Eric Roth (MidOcean / Empower) Day 7, no response. Joseph Trahan (Princeton / Five Star) Day 7, Lexington forward unconfirmed. Jonathan Patton (Trivium / ResiBrands) outreach not yet sent, gated on my conversation with Charles. Need Andrea + Garrett's read on escalate / switch channel / hold pattern at each. Plus direct paths in their networks to Roth, Trahan, or Patton that could accelerate. | Andrea + Garrett | May 13 meeting | ⏳ ASK LIVE |
| 2 | Challenge coin client touch — review Velocity GTM coin design complete (v18). Response-gated send-out: when PE-side target responds to Charles, Charles asks for UPS address inside response thread, coin ships with brief handwritten note. ResiBrands play: 4-coin send with Patton-hand-delivery-to-Steven ask baked into Charles's outreach. Need team review of design + alignment on send-out triggers before first coin ships. | Andrea + Garrett | May 13 meeting | ⏳ ASK LIVE |
| 3 | Pitchbook update Originally requested Apr 28. Status check needed. Important framing: Pitchbook is a credibility upgrade for PE + franchisor conversations, NOT a gating dependency. If we get it, we use verified institutional data. If we don't, we move forward with industry benchmarks (GF Data + 2025 home services comps). The 89x leverage ratio holds either way. Need clear go / no-go so I can plan accordingly. | Andrea | May 13 meeting | ⏳ ASK LIVE |
| 4 | My LinkedIn information LinkedIn-profile alignment note sent to Andrea May 11. Proposed title: "GPS Insight / ServiceBridge — Fractional GTM Sales Leader (under contract via Velocity GTM Co)." Day 1 pending. Gates the May 21 Empower LinkedIn campaign launch (8 personalized invites to Empower DMU). Decision needed by May 19. | Andrea | May 13 meeting | ⏳ ASK LIVE |

| CARRY-OVER ASKS FROM MAY 6 · Status check |  |  |  |  |
| --- | --- | --- | --- | --- |
| # | ACTION | OWNER | DUE | STATUS |
| 5 | BELFOR HOODZ + DUCTZ playbook walkthrough Carried from May 6. 94% adoption pattern is the proof point we need to replicate at Empower, ResiBrands, Five Star. Need: who drove it, what was the change-management approach, what role did GPSI/SB play? Now mapped to Tier 2 (Implementation Support) of the Network Partner Program in all three franchisor packages. | Andrea + GPSI | May 13 meeting | ⏳ NEED COMMITMENT |
| 6 | Pitchbook research via Accel-KKR deal team Carried from May 6. See Ask #3 above. Note: Trivium vs Trivest discrepancy at ResiBrands resolved May 12 — confirmed Trivium Global + Contrarian Thinking, NOT Trivest. Other data points still relevant: Empower exit timing (5.5yr hold), Princeton's hold position at Five Star. | Andrea | May 13 meeting | ⏳ NEED STATUS |
| 7 | Warm-intro paths to PE networks Carried from May 6. Charles activated 2 of 3 paths May 5 (Roth + Lexington/Trahan). ResiBrands path identified: Jonathan Patton at Trivium Global. Andrea + Garrett's networks: anyone with paths to Roth, Trahan, Patton, or directly to the franchisor DMUs? | Andrea + Garrett | May 13 meeting | ⏳ NEED NAMES |

| ACTIONS WE OWN · Velocity GTM deliverables in flight |  |  |  |  |
| --- | --- | --- | --- | --- |
| # | ACTION | OWNER | DUE | STATUS |
| 8 | Eric Roth meeting prep — refreshed May 12 4-page narrative + intake form. Triangle ask: Zide + Borreca + Sutton. Day 7 status captured. Eric Roth confirmed as named Deal Lead on Empower per MidOcean portfolio page — strengthens warm path framing. Response-gated coin send-out added. | Michael | May 12 ✅ | ✅ DONE |
| 9 | Joseph Trahan meeting prep — refreshed May 12 4-page narrative + intake form. Triangle ask: Abbott + White + Jones. Day 7 status captured. Lexington forward to Trahan unconfirmed. Response-gated 2-coin send-out added (Lexington + Trahan). | Michael | May 12 ✅ | ✅ DONE |
| 10 | Jonathan Patton intake form — built May 12 New PE-side intake for ResiBrands path. ⭐⭐ Personal Bridge (Citadel + military-family). Triangle ask: Montgomery + Alarcon. Cap-table guardrails captured (avoid Codie triangulation). Recommended outreach gated on my conversation with Charles. | Michael | May 12 ✅ | ✅ DONE |
| 11 | Whale Hunt Wave 1 readiness packages — consolidated v3.1 All three (Empower, Five Star, ResiBrands) consolidated to v3.1 May 12 with Whale Hunt activation, 3-phase action plans, response-gated coin send-outs, Network Partner Program (5 tiers). ResiBrands cap-table + brand list corrections propagated. Five Star Buying Group elevated to Phase 1 action. | Michael | May 12 ✅ | ✅ DONE |
| 12 | Network Partner Program 5-tier offer Franchisor-level value-creation offer added to all three Wave 1 packages: Preferred Pricing + Implementation Support + Data & Analytics + Co-Marketing + Volume Rebate Structure. Zero franchisor cash outlay. Tier 2 houses the BELFOR/HOODZ 94% adoption methodology once Andrea delivers the playbook. | Michael | May 12 ✅ | ✅ DONE |
| 13 | Five Star Buying Group vendor application Submit preferred-vendor application via fivestarbuyinggroup.com (1,000+ members, $500M+ purchasing power, 150+ vendors). Independent path from PE warm path and operator engagement. Network Partner Program 5-tier structure as anchor framing. | Michael + Charles | May 14-18 | 🔵 NEW · QUEUED |
| 14 | Reactivation strategy — dormant + lost accounts Carried over from Apr 29 commitments. Need GPSI churned/lapsed account list from Andrea + Angie to scope Track 3 reactivation playbook. USA Insulation as catalyst. | Michael + GPSI | TBD | ⏳ PENDING |
| 15 | Track 3 formalization — 20+ location single-brand Carried over. Glass Guru, A-1 Concrete, A All Animal Control as candidates. Lighter-touch motion for franchisors already in SB footprint organically. | Michael | TBD | ⏳ PENDING |
| 16 | Financing impact — revenue & profit lever Carried over. GreenSky-style franchisor financing as profit lever. Need internal GPSI contacts (finance, product, customer success) to quantify revenue uplift per financed job + adoption %. Standing talk track for all whale conversations. | Michael + GPSI | Owner TBD | ⏳ PENDING |
| 17 | Government + public sector investigation Carried over. Federal fleet vehicle opportunity for GPSI + ServiceBridge. Build framing doc before any external outreach. | Michael | TBD | ⏳ PENDING |
| 18 | ServiceTitan pricing investigation Carried over. Jack at Blanton's claimed à la carte feature pricing — verify whether structural change or perception of existing model. Affects displacement narrative. | Michael | Ongoing | 🟡 IN PROGRESS |

| COMMITMENTS FROM ANDREA + GARRETT · Inputs to our work |  |  |  |  |
| --- | --- | --- | --- | --- |
| # | ACTION | OWNER | DUE | STATUS |
| A1 | Jake Brown + Jason Perez — introduction (carry-over) Andrea to introduce me to Jake Brown and Jason Perez. Goal: deep SB client knowledge (won, lost, never-won) as input for Track 2 prioritization and historical SB context. | Andrea | TBD | ⏳ PENDING |
| A2 | Internal systems access + intros (carry-over) Slack channel proposed as anchor (I sent 4/28). Awaiting Andrea's direction on cadence + additional team members. | Andrea | Week of 5/12 | 🟡 IN PROGRESS |
| A3 | ICP definition for ServiceBridge (carry-over) Andrea to share ICP directly or connect me to the right person who owns it. I then map Track 1/2/3 against the ICP. | Andrea | TBD | ⏳ PENDING |
| A4 | Alumni Crossover v19 connection check (new) Garrett + Andrea review v19 doc for any 1st-degree, alma-mater, or company-history connections to all named DMU contacts across the three whales: Empower (Zide, Sutton, Lyons, Welter, Borreca + Eric Roth), Five Star (Abbott, Jones, White, Thomas + Trahan + Lexington Halbert), ResiBrands (Montgomery, Alarcon, Sanchez + Patton). Hits feed into contact intel tables. | Garrett + Andrea | May 14 | 🔵 NEW · QUEUED |
| A5 | [New commitment from May 13 meeting] [Capture during meeting] | [___] | [___] | [___] |
| A6 | [New commitment from May 13 meeting] [Capture during meeting] | [___] | [___] | [___] |

| MAY 13 MEETING AGENDA · What to walk through together |  |
| --- | --- |
| Conversation map — work through these in order: |  |
| TOPIC | WHAT TO COVER |
| 1. PE meeting engagement setup | Eric Roth Day 7, Trahan Day 7, Patton pending. May 19 Day-14 nudge approach for each. Andrea + Garrett's networks — direct paths to accelerate? Capture names. |
| 2. Challenge coin client touch review | Coin design v18. Response-gated send-out strategy. 4-coin ResiBrands play with Patton hand-delivery ask. Team feedback before first coin ships. |
| 3. Pitchbook update | What's come back from Accel-KKR? Go / no-go. Not gating — credibility upgrade only. Capture status. |
| 4. My LinkedIn information | Andrea's confirmation on proposed profile title. Gates May 21 Empower LinkedIn campaign launch. Decision needed by May 19. |
| 5. BELFOR HOODZ + DUCTZ playbook (carry-over) | Status. Walkthrough date. Tier 2 (Implementation Support) proof point in all three readiness packages. |
| 6. Pitchbook follow-through (carry-over) | Cross-reference Ask #3. Trivium correction noted (resolved May 12). |
| 7. Warm-intro paths (carry-over) | Andrea + Garrett's networks — anyone with paths to Roth, Trahan, Patton, or franchisor DMUs? Capture names + paths. |
| 8. Alumni Crossover v19 connection check (new) | Garrett + Andrea review v19 for DMU connections. Due May 14. |
| 9. Open items + next cadence | Capture A5-A6. Carry-over items: reactivation strategy, Track 3 formalization, financing impact research, gov sector investigation. Confirm next meeting cadence. |

STATUS SUMMARY

Done since May 6: 5 — Eric Roth intake refresh (May 12), Joseph Trahan intake refresh (May 12), Jonathan Patton intake built (May 12), Whale Hunt Wave 1 readiness packages consolidated to v3.1 (May 12), Network Partner Program 5-tier offer added (May 12).  In Progress: 2 — ServiceTitan pricing investigation (carry-over), Andrea internal systems access (carry-over).  Pending (our side): 5 — 4 carry-overs from Apr 29 (reactivation strategy, Track 3 formalization, financing impact research, gov sector investigation) plus Five Star Buying Group vendor application (May 14-18 window).  Pending (Andrea + Garrett): 7 — 3 carry-overs (Jake/Jason intro, ICP definition, internal access) plus 3 carry-over asks from May 6 (BELFOR playbook, Pitchbook follow-through, warm-intro paths) plus 1 new (Alumni Crossover v19 check). Plus this week's 4 live asks (PE engagement, coin review, Pitchbook update, my LinkedIn).

Today's strategic priority:  Close the loop on last week's three asks (BELFOR, Pitchbook, warm-intro paths). Get Andrea's go-ahead on my LinkedIn profile title — gates the May 21 campaign launch. Align on May 19 Day-14 nudge approach for the three PE-side stalls. Team review of coin send-out strategy before first coin ships.

Michael M. Flynt Jr.  ·  May 12, 2026